Agile Meetings

Meetings are a vital way for teams to gain information about projects and maintain motivation to achieve goals. Agile is a popular framework for work gatherings that can help increase a team's productivity.

Agile meetings, also called Scrum ceremonies, are an essential part of the Agile framework, an iterative approach to project management. In this framework, team members deliver products incrementally, after brief periods or sprints, rather than all at once. Agile meetings occur at key points throughout a sprint cycle and allow the development team to announce progress updates, plan tasks, discuss client feedback and share other important project information. Though the Agile method originated in the software development industry, its guidelines can help teams in many fields complete projects efficiently.

Types of Agile meetings

The four primary types of Agile meetings are:

1. Sprint planning

The sprint planning meeting occurs before or at the beginning of a sprint. At this meeting, the product owner or project manager informs the team about which project tasks to focus on completing during the sprint. The team also estimates how long each task might take them, decides what their goals for each assignment are and determines how they plan to meet those goals. Due to the detailed planning involved, sprint planning is often a long Agile meeting and can last up to four hours.

| purpose | Set sprint goals and define backlog items |
| --- | --- |
| attendees | Product owner, scrum master, and scrum team |
| duration | No more than two hours per week of the sprint |
| benefits | Opens communication channels, sets goals and commitment to effective collaboration |

2. Daily stand-up

The daily stand-up is usually the shortest of the meetings in the Agile framework. It's also the most frequent. During a sprint, the Scrum master often holds a brief stand-up meeting every day. They typically ask each member of the team currently working on the sprint three questions:

- What did you accomplish yesterday?

- What do you plan to accomplish today?

- What might hinder you from accomplishing this?

Since each team member discusses their daily accomplishments in front of their colleagues, daily stand-up meetings can encourage accountability. They can also help keep the team up to date on the progress of each task planned for the sprint. Discussing potential issues may support the team in preventing, solving, avoiding or minimizing problems.

It can help improve productivity throughout the duration of the sprint. Daily stand-ups typically last around 15 minutes.

| purpose | Gives teams time to meet and review progress toward the sprint goal. They also will identify any possible roadblocks or sprint bottlenecks |
| --- | --- |
| attendees | Scrum master and team, Product owners, and stakeholders as needed |
| duration | 15 minutes |
| benefits | Allows team to sync up, builds trust, and allows for adjustments within the sprint |

3. Sprint review

The sprint review meeting helps the team celebrate their accomplishments. At the review, each team member can display the work they've completed during the sprint. Teams and Scrum masters can create their own definition of completion or success, though completion typically refers to a finished task. In software development, this often means a team shows how their finished product works. For instance, one team member might show how a 3D model they created for the software works .The sprint review is also an opportunity for giving and receiving feedback. A meeting leader might invite interested parties and product owners to sprint reviews so they can discuss how the work the team accomplished fits into the project's guidelines. These meetings can occur at the end of each sprint or after reaching project milestones. Depending on the team's preference, these meetings can be formal or casual. Sprint review meetings often last between one and two hours.

| purpose | Present results of the sprint |
| --- | --- |
| attendees | Scrum master and team, Product owners and stakeholders |
| duration | No longer than 4 hours |
| benefits | Engages stakeholders and teams, builds team collaboration, maximizes quality |

4. Sprint retrospective

The sprint retrospective meeting gives everyone involved with the sprint the chance to discuss it in detail. The team can talk about what was successful during the sprint and what areas may benefit from improvement. This helps the team determine how to perform future sprints, which can increase productivity and prevent issues. Interested parties and product owners can also offer opinions in this meeting about how the team can improve its workflow and processes. Retrospectives usually happen at the end of a sprint and can last up to an hour and a half.

| purpose | Reflect on the sprint to identify improvements |
| --- | --- |
| attendees | Scrum master and team |
| duration | No longer than 3 hours |
| benefits | Promotes continuous improvement, strengthens team dynamics, enhances future sprint efficiency |

5.Backlog refining /grooming meeting

Next, the team will have a meeting to refine the backlog. This meeting gives the team a chance to review items on the backlog. They do this to ensure the backlog contains the right items. They also prioritize the backlog items, making sure items that are at the top of the backlog are ready for delivery. The team uses various backlog backlog prioritization techniques during these meetings.

| purpose | To review items on the backlog to ensure the backlog contains the appropriate items, that are prioritized, and items that are at the top of the backlog are ready for delivery. |
| --- | --- |
| attendees | Scrum master and team, Product owner |
| duration | 45 minutes to one hour |
| benefits | Clearly defines requirements, makes sure backlog contains the most relevant items, saves time during future sprint planning meetings |

Backlog grooming meetings happen regularly. During the meeting, the team refines the user stories to remove those that are irrelevant. They will also add new stories as needed. They also correct time estimates.

Tips for backlog grooming meetings:

- Define action items

- Define risks and unknows

- Set a meeting goal

6. Release planning meeting

Teams set up release planning meetings to sketch out an overview of items they hope to accomplish. They use the meeting to set delivery schedules and long-term goals. This meeting is a great time for product owners to communicate their expectations. It’s also a great time for developers to set reasonable expectations on workflow.

| purpose | Set an overall plan for future sprints, set long-term goals |
| --- | --- |
| attendees | Scrum master and team, Product owner and stakeholders if needed |
| duration | One or two days, as needed depending on length of the spring |
| benefits | Lets the team define a common vision, sets cross-team dependencies, lets teams make informed decisions based on capacity and ability |

During a release planning meeting, the development team and scrum master set long-term goals. The scrum master will guide the team to make estimates on future sprints. They will make changes to their goals based on user stories and changes in a team capacity.

Tips for a great release planning meeting:

- Define what "done" looks like for the backlog items

- Stakeholders must be present and engaged

- Set the agenda in advance

- Set a limit for release deadlines

Who attends Agile meetings?

Some professionals who might participate in an Agile meeting include:

The development team

The development team consists of employees who create products or provide services at an organization. For example, the development team at a software company may be those who program the company's apps. The development team at a marketing business may be those who design promotional materials. As the development team has an acute familiarity with deliverables, they can offer valuable insights into how successfully a project is progressing. They can also receive instructions on how to proceed.

The Scrum master

The Scrum master is a meeting leader with expert knowledge of the Scrum framework. These professionals ensure all team members at a meeting follow the specific protocols of the Scrum methodology. They also typically help the team stay focused on the meeting's topics, answer their questions and offer guidance related to the Scrum process.

The product owner or project manager

The product owner or project manager is the person who's accountable for the finished product once the team completes the project. In some companies, this might be a project leader, the business owner or another collaborator. In Agile meetings, the product owner can receive progress updates from their team, offer suggestions on how to continue the project and collaborate with the team to develop strategies to finish the project effectively.

Interested parties

Interested parties are those invested in the project's progress who don't necessarily contribute to the project directly. These may be professionals like managers who may want to measure how efficiently and effectively teams can work. These may also be investors or clients who invest money into the project or company. Some employees may want to attend Agile meetings even if they aren't part of the development team, just to learn more about their company and discover new methods for accomplishing tasks.